# Roadmap Prototype Business OS UMKM (100% Free Stack)

## Tujuan

Membangun prototype aplikasi sederhana untuk membantu UMKM mengelola:

- Order

- Customer

- Inventory

- Finance sederhana

- Dashboard operasional

Prototype ini akan digunakan untuk:

- Portfolio LinkedIn

- Presentasi ke calon client

- Demo project

- Bahan belajar

- Modal mencari freelance/project kecil

# Prinsip Utama

Kita TIDAK membuat:

- ERP besar

- Sistem terlalu kompleks

- Fitur terlalu banyak

Kita membuat:

Sistem sederhana yang membantu UMKM lebih rapi dan hemat waktu.

# Tech Stack (Gratis)

## Frontend / Dashboard

### Streamlit

Kelebihan:

- Gratis

- Mudah dipelajari

- Cepat membuat dashboard

- Cocok untuk prototype

## Database

### Supabase (Free Tier)

Kelebihan:

- PostgreSQL cloud gratis

- Auth tersedia

- Mudah dipakai

- Cocok untuk portfolio modern

## Automation

### n8n (Localhost)

Kelebihan:

- Bisa otomatisasi workflow

- Bisa integrasi WhatsApp/email nanti

- Open source

## Hosting

### Streamlit Cloud

Kelebihan:

- Gratis

- Mudah deploy

- Cocok demo portfolio

# Tahap Pengerjaan

# PHASE 1 — Business Research

## Tujuan

Memahami masalah UMKM secara nyata.

## Masalah utama UMKM

### 1. Order berantakan

- Chat hilang

- Lupa follow-up

- Status pesanan tidak jelas

### 2. Stok tidak rapi

- Barang habis mendadak

- Tidak tahu stok tersisa

### 3. Data pelanggan tidak tercatat

- Sulit repeat order

- Pelanggan loyal tidak diketahui

### 4. Keuangan tidak jelas

- Pengeluaran tidak tercatat

- Uang bisnis bercampur

### 5. Semua masih manual

- Banyak input ulang

- Owner kelelahan

# PHASE 2 — Menentukan MVP

## MVP = Minimum Viable Product

Artinya:

versi paling sederhana tetapi berguna.

## Fitur awal prototype

### Modul 1 — Dashboard

Isi:

- Total sales

- Total order

- Produk terlaris

- Stok menipis

- Pendapatan harian

### Modul 2 — Order Management

Isi:

- Tambah order

- Status order

- Customer

- Tanggal

- Nilai transaksi

### Modul 3 — Customer Database

Isi:

- Nama customer

- Nomor WA

- Email

- Histori order

### Modul 4 — Inventory

Isi:

- Nama barang

- Jumlah stok

- Harga

- Status stok

### Modul 5 — Finance sederhana

Isi:

- Pemasukan

- Pengeluaran

- Profit sederhana

# PHASE 3 — Database Design

# Struktur Database

## Table: customers

| Column | Type |
| --- | --- |
| id | UUID |
| name | TEXT |
| phone | TEXT |
| email | TEXT |
| created_at | TIMESTAMP |

## Table: products

| Column | Type |
| --- | --- |
| id | UUID |
| name | TEXT |
| stock | INTEGER |
| price | NUMERIC |
| created_at | TIMESTAMP |

## Table: orders

| Column | Type |
| --- | --- |
| id | UUID |
| customer_id | UUID |
| total_amount | NUMERIC |
| status | TEXT |
| created_at | TIMESTAMP |

## Table: order_items

| Column | Type |
| --- | --- |
| id | UUID |
| order_id | UUID |
| product_id | UUID |
| quantity | INTEGER |
| subtotal | NUMERIC |

## Table: finance

| Column | Type |
| --- | --- |
| id | UUID |
| type | TEXT |
| amount | NUMERIC |
| description | TEXT |
| created_at | TIMESTAMP |

# PHASE 4 — Dummy Data

## Kenapa Dummy Data Penting?

Karena prototype akan terlihat:

- hidup

- realistis

- profesional

# SAMPLE DUMMY DATA

## Dummy Customer Data

| ID | Name | Phone | Email | City |
| --- | --- | --- | --- | --- |
| C001 | Andi Wijaya | 08123456789 | andi@email.com | Bandung |
| C002 | Siti Rahma | 08129876543 | siti@email.com | Jakarta |
| C003 | Budi Santoso | 08137771234 | budi@email.com | Bogor |
| C004 | Rina Marlina | 08128889991 | rina@email.com | Depok |
| C005 | Dedi Kurniawan | 08136661234 | dedi@email.com | Bekasi |
| C006 | Maya Putri | 08121117776 | maya@email.com | Tangerang |
| C007 | Agus Saputra | 08135559888 | agus@email.com | Cimahi |
| C008 | Lina Oktavia | 08139994444 | lina@email.com | Sukabumi |
| C009 | Fajar Nugraha | 08132221111 | fajar@email.com | Garut |
| C010 | Yuni Kartika | 08134445555 | yuni@email.com | Tasikmalaya |
| C011 | Reza Pratama | 08137778888 | reza@email.com | Bandung |
| C012 | Nabila Zahra | 08123334444 | nabila@email.com | Jakarta |
| C013 | Tono Hidayat | 08128887777 | tono@email.com | Bogor |
| C014 | Sarah Amelia | 08135556666 | sarah@email.com | Cirebon |
| C015 | Ilham Akbar | 08131112222 | ilham@email.com | Karawang |

## Dummy Product Data

| Product ID | Product Name | Category | Stock | Price |
| --- | --- | --- | --- | --- |
| P001 | Kopi Arabica | Beverage | 50 | 75000 |
| P002 | Teh Premium | Beverage | 30 | 45000 |
| P003 | Gula Aren | Ingredient | 20 | 25000 |
| P004 | Susu Oat | Beverage | 15 | 55000 |
| P005 | Matcha Powder | Beverage | 12 | 120000 |
| P006 | Croissant Butter | Bakery | 25 | 18000 |
| P007 | Brownies Coklat | Bakery | 18 | 35000 |
| P008 | Cookies Almond | Snack | 40 | 28000 |
| P009 | Madu Hutan | Healthy | 10 | 95000 |
| P010 | Granola Mix | Healthy | 22 | 65000 |
| P011 | Keripik Pisang | Snack | 35 | 20000 |
| P012 | Sambal Homemade | Food | 27 | 32000 |
| P013 | Pasta Bolognese | Frozen Food | 14 | 48000 |
| P014 | Frozen Dimsum | Frozen Food | 45 | 60000 |
| P015 | Air Mineral Box | Beverage | 60 | 15000 |

## Dummy Order Data

| Order ID | Customer | Product | Quantity | Total | Status |
| --- | --- | --- | --- | --- | --- |
| O001 | Andi Wijaya | Kopi Arabica | 2 | 150000 | Completed |
| O002 | Siti Rahma | Brownies Coklat | 3 | 105000 | Pending |
| O003 | Budi Santoso | Teh Premium | 1 | 45000 | Completed |
| O004 | Maya Putri | Matcha Powder | 1 | 120000 | Processing |
| O005 | Agus Saputra | Cookies Almond | 4 | 112000 | Completed |
| O006 | Lina Oktavia | Sambal Homemade | 2 | 64000 | Pending |
| O007 | Fajar Nugraha | Frozen Dimsum | 1 | 60000 | Completed |
| O008 | Yuni Kartika | Croissant Butter | 6 | 108000 | Completed |
| O009 | Reza Pratama | Granola Mix | 2 | 130000 | Processing |
| O010 | Nabila Zahra | Madu Hutan | 1 | 95000 | Completed |
| O011 | Tono Hidayat | Keripik Pisang | 5 | 100000 | Pending |
| O012 | Sarah Amelia | Pasta Bolognese | 2 | 96000 | Completed |
| O013 | Ilham Akbar | Susu Oat | 3 | 165000 | Processing |
| O014 | Andi Wijaya | Air Mineral Box | 10 | 150000 | Completed |
| O015 | Maya Putri | Gula Aren | 4 | 100000 | Pending |

## Dummy Finance Data

| Transaction ID | Type | Description | Amount |
| --- | --- | --- | --- |
| F001 | Income | Penjualan Kopi Arabica | 150000 |
| F002 | Expense | Pembelian bahan baku | 300000 |
| F003 | Income | Penjualan Brownies | 105000 |
| F004 | Expense | Biaya listrik | 250000 |
| F005 | Income | Penjualan Matcha | 120000 |
| F006 | Expense | Biaya internet | 150000 |
| F007 | Income | Penjualan Frozen Dimsum | 60000 |
| F008 | Expense | Packaging | 90000 |
| F009 | Income | Penjualan Granola | 130000 |
| F010 | Expense | Gaji pegawai | 1200000 |
| F011 | Income | Penjualan Sambal | 64000 |
| F012 | Expense | Transportasi | 75000 |
| F013 | Income | Penjualan Croissant | 108000 |
| F014 | Expense | Biaya marketing | 200000 |
| F015 | Income | Penjualan Susu Oat | 165000 |

# PHASE 5 — UI Design

## Prinsip UI untuk UMKM

### Wajib:

- simpel

- jelas

- tidak terlalu banyak menu

- mudah dibaca

## Menu sidebar

- Dashboard

- Orders

- Customers

- Inventory

- Finance

- Reports

# PHASE 6 — Automation

## Automation sederhana

### Contoh:

- Saat order dibuat → stok otomatis berkurang

- Saat stok rendah → muncul warning

- Saat transaksi masuk → dashboard update

# PHASE 7 — Portfolio Branding

## Yang akan diposting di LinkedIn

### Post 1

"Membangun prototype Business OS sederhana untuk membantu UMKM mengelola order, inventory, dan customer secara lebih rapi."

### Post 2

Menampilkan:

- dashboard

- workflow

- automation

- before/after problem

# PHASE 8 — Deployment

## Deploy gratis

### Pilihan:

- Streamlit Cloud

- Vercel

- Railway

# Target Akhir Prototype

## Hasil akhir yang ingin dicapai

### 1. Dashboard profesional

### 2. Database realistik

### 3. Workflow bisnis sederhana

### 4. Automation dasar

### 5. Portfolio LinkedIn

### 6. Bisa dipresentasikan ke UMKM

### 7. Bisa menjadi modal freelance/project

# Strategi Paling Penting

Jangan fokus:

- membuat aplikasi paling canggih

- fitur terlalu banyak

Fokus:

membuat solusi sederhana yang terasa membantu.

# Langkah Berikutnya

Setelah roadmap ini:

- Setup Supabase

- Buat database

- Isi dummy data

- Setup Streamlit project

- Buat dashboard awal

- Buat CRUD sederhana

- Deploy ke cloud gratis

- Publish ke LinkedIn

# AGILE / SCRUM ROADMAP

# Tujuan Sprint

Membangun prototype “Business OS UMKM” secara bertahap menggunakan metode Agile/Scrum.

Fokus:

- iterasi kecil

- progress cepat

- mudah diperbaiki

- realistis untuk solo developer

# PRODUCT VISION

Membangun sistem operasional sederhana untuk membantu UMKM:

- mengelola order

- customer

- inventory

- finance

- dan dashboard bisnis

Dengan:

- biaya minim

- mudah digunakan

- berbasis cloud

- modern

- scalable

# PRODUCT BACKLOG

## Core Features

### Dashboard

- KPI bisnis

- Sales summary

- Low stock alert

- Revenue chart

### Order Management

- Create order

- Update status

- Order history

- Order detail

### Customer Management

- Add customer

- Edit customer

- Customer history

- Contact info

### Inventory

- Product management

- Stock update

- Low stock warning

### Finance

- Income tracking

- Expense tracking

- Profit calculation

### Automation

- Auto stock deduction

- Notification simulation

- Dashboard auto refresh

# SCRUM STRUCTURE

## Product Owner

Bonar

Tugas:

- menentukan kebutuhan bisnis

- menentukan prioritas fitur

- validasi hasil prototype

## Scrum Master

ChatGPT

Tugas:

- membantu roadmap

- membantu troubleshooting

- membantu technical guidance

- membantu sprint planning

## Developer

Bonar

Tugas:

- implementasi aplikasi

- setup database

- coding frontend/backend

- deployment

# SPRINT ROADMAP

# SPRINT 1 — Project Setup

## Goal

Menyiapkan environment project.

## Tasks

- Install Python

- Install Streamlit

- Setup VS Code

- Setup Supabase

- Setup GitHub repository

- Setup project folder structure

## Deliverables

- Project running locally

- GitHub repository aktif

- Supabase project aktif

## Estimated Duration

2–3 hari

# SPRINT 2 — Database Setup

## Goal

Membangun struktur database.

## Tasks

- Create customers table

- Create products table

- Create orders table

- Create finance table

- Setup relationships

- Insert dummy data

## Deliverables

- Database siap dipakai

- Dummy data tersedia

## Estimated Duration

2–4 hari

# SPRINT 3 — Dashboard UI

## Goal

Membuat dashboard utama.

## Tasks

- Sidebar navigation

- KPI cards

- Revenue summary

- Sales chart

- Low stock warning

- Table preview

## Deliverables

- Dashboard prototype aktif

## Estimated Duration

4–5 hari

# SPRINT 4 — Order Management Module

## Goal

Membuat fitur order management.

## Tasks

- Add order form

- Order table

- Update status

- Delete order

- Search/filter order

## Deliverables

- Order management berjalan

## Estimated Duration

4–6 hari

# SPRINT 5 — Customer Module

## Goal

Membuat customer management.

## Tasks

- Add customer

- Edit customer

- Delete customer

- Customer list

- Customer detail

## Deliverables

- Customer module aktif

## Estimated Duration

3–5 hari

# SPRINT 6 — Inventory Module

## Goal

Membuat inventory sederhana.

## Tasks

- Product list

- Add product

- Edit stock

- Low stock alert

- Inventory table

## Deliverables

- Inventory module aktif

## Estimated Duration

4–5 hari

# SPRINT 7 — Finance Module

## Goal

Membuat finance tracking.

## Tasks

- Income form

- Expense form

- Finance table

- Profit summary

- Monthly report

## Deliverables

- Finance module aktif

## Estimated Duration

4–5 hari

# SPRINT 8 — Automation

## Goal

Menambahkan automation sederhana.

## Tasks

- Auto stock reduction

- Dashboard auto update

- Reminder simulation

- Workflow automation using n8n

## Deliverables

- Automation aktif

## Estimated Duration

5–7 hari

# SPRINT 9 — UI Polish & Branding

## Goal

Membuat aplikasi terlihat profesional.

## Tasks

- Improve layout

- Improve spacing

- Improve typography

- Add logo

- Add loading states

- Improve charts

## Deliverables

- Professional looking prototype

## Estimated Duration

3–4 hari

# SPRINT 10 — Deployment & Portfolio

## Goal

Deploy aplikasi dan membuat portfolio.

## Tasks

- Deploy to Streamlit Cloud

- Test production app

- Create screenshots

- Create LinkedIn post

- Create project description

- Create portfolio documentation

## Deliverables

- Live demo application

- Portfolio siap publish

## Estimated Duration

2–3 hari

# Definition of Done (DoD)

Sebuah sprint dianggap selesai jika:

- fitur berjalan

- tidak error utama

- UI usable

- data tampil benar

- bisa dipresentasikan

# Agile Principles yang Digunakan

## 1. Start Small

Mulai dari fitur kecil.

## 2. Iterate Fast

Jangan menunggu sempurna.

## 3. Build Realistic Features

Fokus fitur yang benar-benar dibutuhkan UMKM.

## 4. Continuous Improvement

Perbaiki sedikit demi sedikit.

## 5. Portfolio Driven Development

Setiap progress harus bisa menjadi bahan portfolio.

# Final Goal

Membangun:

- prototype profesional

- portfolio nyata

- business case realistis

- fondasi jasa digital untuk UMKM

- modal mencari client/freelance/job

operaflow/

│

├── app.py

├── requirements.txt

├── .env

├── README.md

│

├── assets/

│   ├── logo/

│   ├── images/

│

├── database/

│   ├── schema.sql

│   ├── dummy_data.sql

│

├── pages/

│   ├── dashboard.py

│   ├── orders.py

│   ├── customers.py

│   ├── inventory.py

│   ├── finance.py

│

├── services/

│   ├── supabase_client.py

│   ├── order_service.py

│   ├── customer_service.py

│

├── utils/

│   ├── helpers.py

│   ├── formatting.py

│

└── config/

├── settings.py

Database password Supabase

Belajar!@#098.

Api url

https://eflehwbmhrseazuvghjp.supabase.co/rest/v1/

api key

sb_publishable_63rcEnR4yTHLgeaK0gxnTg_qEupwFAR